ZOIKOTAX™ DOCUMENTATION ESTATE & SPECIFICATION GOVERNANCE STANDARD Global Telecom Tax, Regulatory & Obligation Platform

ZTAX-GOV-001  |  Version 3.0

Constitutional engineering governance standard

| Document ID | ZTAX-GOV-001 |
| --- | --- |
| Version | 3.0 |
| Status | For approval |
| Supersedes | ZTAX-GOV-001 v2.0 draft and the prior 22-document estate proposal |
| Date | 29 August 2026 |
| Class | CONSTITUTIONAL |
| Owner | Chief Technology Officer, jointly with Chief Content & Regulatory Officer |
| Approvers | CTO · CPO · Chief Content & Regulatory Officer · General Counsel |
| BOARD / EXECUTIVE DECISION Approve a 29-document primary governance estate, plus machine-readable country packs and engineering artefacts. The estate is global-by-design, full-stack and AI-native from inception. Documentation is staged by reversibility and production risk, not by a U.S.-first product strategy. |

## Document purpose

This standard defines which ZoikoTax documents are authoritative, when they must exist, who owns them, how they are approved and versioned, how requirements are verified, how country packs are governed, and how documentation becomes auditable control evidence rather than passive prose.

# 1. Executive Decision

FINAL GOVERNANCE POSITION Claude's strongest governance ideas are adopted; its U.S.-first sequencing and several control mechanics are not. ZoikoTax is a GLOBAL, FULL-STACK, AI-NATIVE telecom tax platform. Determination, jurisdiction, AI governance, integration and global country-pack architecture therefore cannot be deferred to a later U.S.-to-global expansion phase.

# 3. Authority, Precedence & Conflict Resolution

The documentation estate cannot override applicable law, regulatory instruction, court order or customer-specific contractual obligations. When internal sources conflict, the following precedence applies:

| Priority | Authority | Rule |
| --- | --- | --- |
| P0 | External legal/regulatory authority and enforceable contract | Cannot be overridden by internal documentation. |
| P1 | ZoikoTax Strategy + ZTAX-GOV-001 + Product Charter | Defines product mandate, governance and scope. |
| P2 | Global Backend Architecture + Constitutional domain/content/evidence/security/privacy/AI-governance standards | Defines irreversible platform controls. |
| P3 | Capability Specifications | Defines testable behavior for specific platform capabilities. |
| P4 | Living Engineering Documents | Implementation guidance; must conform upward. |
| P5 | Machine-readable Artefacts | Executable contracts and packages; must conform to their governing specification. |

## Conflict rule

NO SILENT PRECEDENCE If two effective internal sources appear to conflict, engineering must raise a registered documentation defect/change request. The release is blocked for the affected behavior until the conflict is resolved, versions are updated, and verification evidence is rerun.

# 4. Identifier, Version & Status Authority

## 4.1 Identifier format

Primary documents use: ZTAX-<DOMAIN>-<NNN>. Country/regulatory packages use ZTAX-CP-<ISO/REGION>-<DOMAIN>-<VERSION>. Machine artefacts inherit the governing document ID and their own semantic version.

Examples:

ZTAX-DET-001

ZTAX-AIGOV-001

ZTAX-CP-GBR-VAT-v1.2

ZTAX-CP-IND-TELECOM-REG-v1.0

ZTAX-CP-USA-REG-FED-v2.1

## 4.2 Versioning rule

| Change | Required treatment |
| --- | --- |
| MAJOR | Breaking or materially changed normative behavior, control objective, data model or contract. |
| MINOR | Backward-compatible normative addition or materially expanded scope within the same concern. |
| PATCH | Editorial clarification, typo, citation/source update or non-normative example with no required behavior change. |

Existing two-part versions remain valid: v2.0 is treated as v2.0.0.

## 4.3 When a new document ID is required

• A concern is split into independently governed concerns (for example COMP and REM).

• Two concerns are merged and the former scopes are formally retired.

• The ownership/authority model changes so materially that historical continuity under one ID would mislead auditors.

• A document is replaced by a different control objective rather than revised.

## 4.4 Document lifecycle

| Status | Meaning | Production authority |
| --- | --- | --- |
| PROPOSED | ID reserved; no engineering authority. | NO |
| DRAFT | Authoring in progress. | NO |
| BASELINED-FOR-BUILD | Stable enough for implementation; cannot govern production. | NO |
| APPROVED | Required reviewers/approvers have approved; verification assets may still be completing. | NO |
| EFFECTIVE | May govern production. Effective date, version and hash are registered. | YES |
| SUPERSEDED | Replaced by a later effective version or document; retained. | NO |
| WITHDRAWN | Invalidated without direct replacement; retained with withdrawal rationale. | NO |

# 5. Document Classes & Evidentiary Weight

| Class | Name | Approval | Change control | Retention | Publication |
| --- | --- | --- | --- | --- | --- |
| C | CONSTITUTIONAL | Executive approvers defined per document; legal/content/security approver where applicable | Formal change request; immutable effective baselines | Permanent | DOCX/Markdown source + immutable signed PDF/A + registered hash |
| S | SPECIFICATION | Named owner + independent reviewer(s); specialist/legal reviewer where relevant | Versioned review; conformance/verification evidence required | At least the longest applicable replay, contract, audit or legal-hold horizon; 10-year internal default after supersession | Source + published immutable major/minor baseline |
| L | LIVING | Repository owner + PR review | Normal PR flow; tagged snapshots when used as release evidence | Git history; release-linked snapshots retained with release | Markdown/diagrams/runbooks in repository |
| A | ARTEFACT | CI + code/content review | Machine validation and review | Per governing evidence/decision retention policy | OpenAPI, JSON Schema, YAML, DDL, rules, manifests, fixtures, IaC, SBOM, observability-as-code |

## Control evidence note

SOC 1 is an attestation examination of controls relevant to user entities' internal control over financial reporting; it is not a 'certification'. ZoikoTax documentation and release evidence should therefore be structured so the control design, owner, frequency, evidence and operating effectiveness can be tested when those services become in-scope.

# 6. Authoritative Primary Documentation Estate

| FINAL COUNT 29 primary documents form the complete governed estate: 2 existing baselines, this governance standard, 23 additional Constitutional/Specification documents, and 3 Living engineering documents. Country packs and executable engineering artefacts are governed packages and are not counted as primary prose documents. |
| --- |
| # | ID | Title | Class | Tranche | Owner | Scope / control |
| 1 | ZTAX-STR-003 | Global Strategic Blueprint | C | Existing | Executive Strategy | Current authoritative strategy; ZTAX-STR-002 is superseded. |
| 2 | ZTAX-ARCH-001 | Global Backend Architecture | C | Existing | CTO / Chief Architect | Current technical baseline; maintained under this standard. |
| 3 | ZTAX-GOV-001 | Documentation Estate & Specification Governance | C | F0 | CTO + CCRO | This document. |
| 4 | ZTAX-PRD-000 | Global Product Charter & Scope Boundary | C | F0 | CPO | Thin charter: actors, capability map, exclusions, release map, glossary authority, global product scope. |
| 5 | ZTAX-DOM-001 | Canonical Domain Model, Data Model & Lifecycles | C | F0 | Chief Architect | Entity identity, bitemporality, decision immutability, state machines, monetary primitives, dual classification anchors. |
| 6 | ZTAX-CONT-001 | Global Tax & Regulatory Content / Country Pack Standard | C | F0 | CCRO | Source hierarchy, legal interpretation, pack lifecycle, content QA, effective dating, withdrawal/suspension. |
| 7 | ZTAX-EVID-001 | Evidence Ledger, Replay, Retention & Legal Hold | C | F0 | Chief Architect + GC | Hash/signature model, period sealing, WORM, replay manifest, legal hold and evidentiary lineage. |
| 8 | ZTAX-LEG-001 | Legal, Liability & Regulatory Posture | C | F0 | General Counsel | Tax-advice boundary, filing agency/POA, insurance posture, penalty/interest guarantee design, funds-custody analysis, assurance scope. |
| 9 | ZTAX-SRC-001 | Content Sourcing, Licensing & Redistribution | C | F0 | CCRO + GC | Build/license/acquire rules; geospatial/reference content; redistribution/private-runtime rights; third-party provenance. |
| 10 | ZTAX-SEC-001 | Security, IAM, Tenant Isolation & Residency | C | F0 | CISO | Identity, authorization, cell isolation, encryption, key ownership, privileged access, residency and cross-tenant controls. |
| 11 | ZTAX-PRIV-001 | Privacy Engineering & Situs Evidence Handling | C | F0 | DPO + Chief Architect | Data minimization, evidence classes, retention, purpose limitation, cross-border transfer and privacy-by-design schema constraints. |
| 12 | ZTAX-AIGOV-001 | AI Governance, Model Risk & Authority Boundary | C | F0 | CTO + CCRO + GC | AI authority boundary, provenance, abstention, evaluations, model risk, prompt/retrieval security, human approval and audit. |
| 13 | ZTAX-CLS-001 | Telecom Product Ontology & Dual Classification | S | F1 | Head of Content Engineering | Canonical telecom services; independent taxability and regulatory-revenue classification. |
| 14 | ZTAX-DET-001 | Global Tax Determination Engine | S | F1 | Head of Determination | Mathematical constitution for all supported tax/fee calculations, stateful accumulators, rounding, bundles, adjustments. |
| 15 | ZTAX-JUR-001 | Jurisdiction, Situs & Place-of-Supply | S | F1 | Head of Determination | Ordered evidence, geospatial resolution, PPU, roaming, cross-border and place-of-supply rules. |
| 16 | ZTAX-OBL-001 | Responsibility & Regulatory Obligation Engine | S | F1 | Head of Obligations | Incidence/collection/reporting/remittance/economic-bearer resolution; obligation generation; ambiguity states. |
| 17 | ZTAX-FIN-001 | Fiscal Document Lifecycle, Tax Control Subledger & Reconciliation | S | F1 | Head of Finance Systems | Quote/commit/invoice/credit/refund/rebill/amendment, fiscal postings, locks, restatements and reconciliation. |
| 18 | ZTAX-INT-001 | Global API, Event, Webhook, SDK & Integration Contracts | S | F1 | Head of Platform | OpenAPI/event contracts, idempotency, OEM/BSS/ERP patterns, adapters, compatibility and versioning. |
| 19 | ZTAX-NFR-001 | Non-Functional Requirements, Capacity, Availability & Resilience | S | F0→F1 | Chief Architect | Workload classes, SLOs, RTO/RPO, data consistency, failover, degradation, backpressure and capacity. |
| 20 | ZTAX-QA-001 | Verification, Golden Testing & Certification Standard | S | F1 | Head of Quality Engineering | Verification taxonomy, golden vectors, pack promotion, regression, property/contract/performance/security testing. |
| 21 | ZTAX-AI-001 | ZoikoTax Intelligence Fabric™ Architecture | L | F1 | Head of AI | Model gateway, RAG, agents, pipelines, regulatory intelligence, classifiers, anomaly/forecasting/explanation systems. |
| 22 | ZTAX-COMP-001 | Global Compliance Operations | S | F2 | Head of Global Compliance | Registrations, calendars, workpapers, returns, submissions, acknowledgements, notices, audits and cases. |
| 23 | ZTAX-REM-001 | Remittance & Funds Control | S | F2 | GC + Head of Compliance | Payment instruction, approvals, acknowledgements, custody boundaries, segregation and failure states. |
| 24 | ZTAX-CTC-001 | Global E-Invoicing & Continuous Transaction Controls | S | F2 | Head of Global Compliance | Telecom invoice semantics, EN 16931/UBL/CII/Peppol and jurisdiction adapters, clearance/e-reporting lifecycle. |
| 25 | ZTAX-SHD-001 | Shadow Assurance | S | F2 | Head of Product | Parallel-run/coexistence semantics, discrepancy classification, materiality, data rights and non-impact guarantees. |
| 26 | ZTAX-MIG-001 | Migration, Historical Conversion & Customer Onboarding | S | F2 | Head of Delivery | Mapping, data migration, cutover, rollback, historical imports and replacement of incumbent engines. |
| 27 | ZTAX-UX-001 | Application, Portal, Roles & Workflow Architecture | L | F2 | Head of Design / Product | Tenant, TaxOps, Content Ops, Filing Ops, Developer, Super Admin and auditor experiences. |
| 28 | ZTAX-DEVOPS-001 | Platform Engineering, DevSecOps, Release & Operations | L | F2 | Head of Platform/SRE | Environment model, IaC, release trains, observability, runbooks, incident/problem management and operational readiness. |
| 29 | ZTAX-COM-001 | Commercial Entitlements, Licensing & Usage Enforcement | S | F2 | CPO + Commercial | Plans, country packs, feature flags, usage metrics, managed services, trials, upgrades/downgrades and contract enforcement. |

# 7. Commissioning & Build Sequence

Documentation is not a waterfall gate. The tranches define when a document must be commissioned and baselined relative to irreversible decisions and production risk. Engineering spikes and infrastructure work may proceed under the authorization model in §10.

| Tranche | Timing | Primary outputs | Rationale |
| --- | --- | --- | --- |
| F0 — Constitutional & irreversible foundations | Weeks 1–10 | GOV, PRD, DOM, CONT, EVID, LEG, SRC, SEC, PRIV, AIGOV and NFR baseline. | Global scope, legal/content rights, data model, privacy, security, AI authority, evidence and service-level constraints must exist before production-authoritative records depend on them. |
| F1 — Global core product contracts | Months 1–6 | CLS, DET, JUR, OBL, FIN, INT, QA and AI architecture. | Defines full-stack global determination and obligation behavior while implementation proceeds. Initial country packs are authored in parallel under CONT. |
| F2 — Compliance execution & commercial operation | Months 3–12 | COMP, REM, CTC, SHD, MIG, UX, DEVOPS and COM. | Completes filing/e-invoicing/remittance/coexistence/onboarding/operations/entitlement capabilities required for commercial deployment. |
| Ongoing — Country/regulatory packs | From Month 2 onward | ZTAX-CP-* artefacts | Packs are activated by market priority and verified legal content. Global architecture is Day-1; legal coverage is progressively certified. |

## 7.1 Global launch-pack rule

No single country is the architectural centre of ZoikoTax. Country/regulatory packs are selected from the global commercial launch plan and customer commitments. A United States federal regulatory module, UK/EU indirect-tax module, India telecom-regulatory module, African telecom levy module or Caribbean module all instantiate the same pack standard.

# 8. Dependency Structure

| STRUCTURAL RULE The estate is a directed dependency graph, not a linear stack. Privacy constrains the domain model; licensing constrains content distribution/private runtimes; QA gates every production pack; AI governance gates all AI-derived outputs; legal posture constrains filing agency and remittance. |
| --- |
| Node | Requires | Constrains / enables |
| DOM-001 | PRD-000, ARCH-001, PRIV-001 | CLS, DET, JUR, OBL, FIN, COMP, SHD, MIG |
| CONT-001 | STR-003, GOV-001, SRC-001 | DET, JUR, OBL, COMP, CTC, all ZTAX-CP-* |
| EVID-001 | DOM-001, PRIV-001, LEG-001 | All decision, filing, reconciliation and audit capabilities |
| AIGOV-001 | STR-003, LEG-001, SEC-001, PRIV-001 | AI-001 and every AI-assisted workflow |
| DET-001 | DOM, CONT, CLS, JUR, EVID | FIN, SHD, CTC, customer-facing calculations |
| OBL-001 | DOM, CONT, CLS, JUR, LEG | COMP, FIN, SHD |
| FIN-001 | DOM, DET, OBL, EVID | COMP, REM, GL/ERP integrations |
| QA-001 | All applicable C/S documents | Every PRODUCTION country pack and authoritative release |
| SRC-001 | LEG, CONT | Private/edge distribution, third-party datasets and pack build |

# 9. Requirement Registry & Verification System

## 9.1 Requirement identity

Every normative requirement in a Class C or S document receives a globally unique requirement ID. Recommended format:

ZTAX-<DOC>-REQ-####

## 9.2 Required registry fields

| Field | Requirement |
| --- | --- |
| id | Globally unique requirement ID. |
| document_id / version | Authoritative source. |
| statement | Normative requirement using MUST / SHALL / SHOULD / MAY conventions. |
| rationale | Why the requirement exists. |
| source_authority | Legal, regulatory, architectural, security, commercial or internal source. |
| owner | Accountable owner. |
| applies_to | Service/domain/pack/release applicability. |
| verification_method | TEST · INSPECTION · ANALYSIS · AUDIT · DEMONSTRATION. |
| verification_ref | Test ID, checklist, audit control, analysis report or evidence path. |
| status | PROPOSED · BASELINED · EFFECTIVE · RETIRED. |
| effective_from / effective_to | Temporal applicability where relevant. |

## 9.3 Verification authority rule

SPECIFICATION + VERIFICATION MUST AGREE The normative specification states the required behavior. The verification artefact proves whether the implementation conforms. If they disagree, neither silently supersedes the other: the affected release fails until the defect is reconciled, the requirement/version is corrected through change control, and verification is rerun.

## 9.4 Registry implementation

The authoritative index SHALL exist in the engineering repository as /docs/register.yaml and /docs/requirements.yaml (or equivalent schema-validated files). CI SHALL reject unregistered primary document IDs, broken requirement references, missing owners, expired mandatory reviews, duplicate IDs and production requirements without a verification reference.

id: ZTAX-DET-REQ-0142
document: ZTAX-DET-001
version: 1.0
statement: "The determination runtime MUST use deterministic decimal arithmetic for authoritative monetary computation."
source_authority: "ZTAX-ARCH-001 / ZTAX-DOM-001"
owner: "Head of Determination"
applies_to: ["native-determination"]
verification_method: TEST
verification_ref: "DET-CONF-DECIMAL-001"
status: EFFECTIVE

# 10. Development Authorization Model

| Level | Definition | Minimum authorization | Production authority |
| --- | --- | --- | --- |
| A0 — Spike | Throwaway prototype; no customer production data; cannot become production by promotion-in-place. | Time-boxed ticket; deletion/rewrite date. | No. |
| A1 — Platform Foundation | Infrastructure, CI/CD, observability, generic tenancy primitives with no authoritative fiscal decision. | ARCH + SEC/NFR baseline. | No fiscal authority. |
| A2 — Domain Build | Code that creates/reads classifications, decisions, obligations, evidence or fiscal records. | DOM/EVID effective or baselined-for-build + relevant capability spec baselined. | Internal/test only. |
| A3 — Controlled Pilot | Customer-visible pilot with non-authoritative or contractually bounded use. | Relevant C/S docs approved; PILOT pack; security/privacy/AI gates; verification suite green. | Pilot only. |
| A4 — Production Authoritative | Tax/obligation/filing output used operationally or financially. | All governing docs EFFECTIVE; PRODUCTION pack; conformance/verification green; release evidence sealed. | Yes. |

# 11. Country & Regulatory Packs Are Governed Packages, Not Documents

Every pack is generated from ZTAX-CONT-001 and includes machine-readable legal/content assets plus a generated human-readable view. The package, not a manually maintained Word file, is the operative source.

• manifest with pack ID/version/status/effective dates and supported capabilities

• authority and instrument register with immutable source references/copies

• rule bundle(s) and deterministic rule hashes

• product/service classification mappings

• jurisdiction/place-of-supply/situs logic and geospatial dataset references

• responsibility rules and regulatory-revenue classifications

• registration triggers and obligation calendars

• return/form/filing schemas and authority-adapter versions

• e-invoicing/CTC profiles where applicable

• rounding, FX, tax-inclusive and evidence policies

• golden test vectors and regression results

• approval signatures, release notes, rollback/suspension and withdrawal plan

• data-retention/privacy controls required by the pack

## 11.1 Pack lifecycle

| Status | Meaning |
| --- | --- |
| RESEARCH | Not executable for customer authoritative outcomes. |
| VALIDATION | Internal verification only. |
| PILOT | Contractually bounded pilot; clearly labelled. |
| PRODUCTION | Approved for authoritative production use. |
| MANAGED | Production pack plus supported managed compliance operations. |
| SUSPENDED | Authoritative use stopped because of content, legal, licensing or operational uncertainty. |
| WITHDRAWN | Permanently retired; historical versions remain replayable. |

## Withdrawal requirement

Every PRODUCTION or MANAGED pack MUST define what happens to in-flight calculations, open obligations, unfiled returns, scheduled filings, cached bundles, existing customers and historical replay when the pack moves to SUSPENDED or WITHDRAWN. Suspension is an incident state, not a documentation footnote.

# 12. AI Documentation Model

AI is foundational to ZoikoTax and therefore begins in the first engineering year. Governance and implementation must remain separate because they have different rates of change and evidentiary weight.

|  | ZTAX-AIGOV-001 | ZTAX-AI-001 |
| --- | --- | --- |
| Class | Constitutional | Living |
| Purpose | Authority boundary, model risk, provenance, abstention, evaluations, prohibited actions, human approval, audit. | Model gateway, retrieval, agents, prompts, model/provider selection, classifiers, anomaly/forecasting/explanation pipelines. |
| Change cadence | Rare and formally governed. | Continuous engineering evolution. |
| Production effect | Defines what AI may and may not influence. | Defines how approved AI use cases are implemented. |
| Key rule | AI may assist, propose, prioritize and explain; it cannot autonomously create authoritative law, approve a rule, authorize a filing/remittance or bypass deterministic execution. | Must implement AIGOV controls and emit traceable provenance/evaluation metadata. |

## Alignment baseline

ZTAX-AIGOV-001 should map its control objectives to ISO/IEC 42001:2023 and NIST AI RMF 1.0, while remaining specific to ZoikoTax's deterministic fiscal authority model. AI security testing should also address prompt injection, retrieval poisoning, sensitive-data leakage and untrusted tool/output handling.

# 13. Release, Change & Evidence Trains

| Train | Cadence | Approver | Release evidence | Rollback/control |
| --- | --- | --- | --- | --- |
| Application code | Continuous / scheduled | Engineering | Application artifact/version + SBOM + test evidence | Standard deployment rollback/roll-forward. |
| Tax/regulatory content & rule bundles | Scheduled + emergency | CCRO-approved four-eyes process | Pack/bundle hash + source chain + golden tests | Version pin, suspension, future-effective correction or rollback where legally valid. |
| AI models/prompts/configuration | Controlled ad hoc | AI owner under AIGOV | Model/prompt/version + eval results + provenance | Version pin and rollback. |
| Authority/e-invoicing adapters | Per authority calendar | Compliance Ops + Engineering | Schema/adapter version + certification/validation evidence | Adapter pin/rollback and queued workflow recovery. |
| Infrastructure/security policy | Controlled continuous | Platform/CISO | IaC commit, scan results, approval and deployment evidence | IaC rollback/rebuild. |

# 14. Mandatory Machine-Readable & Repository Artefacts

| Artefact | Minimum content |
| --- | --- |
| API contracts | OpenAPI 3.2.0 baseline where toolchain support is certified; compatibility export where needed. |
| Event contracts | Versioned event schemas/envelopes; CloudEvents-compatible metadata where adopted. |
| Canonical schemas | JSON Schema / Protobuf only where justified; schema ownership explicit. |
| Database evolution | Version-controlled migrations and irreversible-migration review. |
| ADRs | Every material architecture decision, rationale, alternatives, reversibility and supersession. |
| Country-pack manifests | Signed, versioned, machine-readable packages. |
| Rule definitions | Versioned deterministic DSL/data representation; no prose-only tax logic. |
| Golden vectors | Machine-readable inputs/expected outputs with legal/content provenance. |
| Threat models | Per trust boundary and high-risk workflow. |
| Infrastructure | IaC, policy-as-code and environment baselines. |
| SBOM / provenance | CycloneDX/SLSA-compatible release evidence. |
| Observability-as-code | SLIs/SLOs, alerts, dashboards and error-budget policies. |
| Runbooks | Incident, data correction, pack suspension, regulator outage, filing uncertainty, key compromise, replay and DR. |
| Data catalogue | Classification, residency, retention, lawful purpose and authoritative owner. |
| Control matrix | Control objective, control owner, frequency, evidence and mapping to SOC/ISO/security/AI requirements. |
| Traceability index | Requirement → implementation → verification → pack/release evidence. |

# 15. Specification Definition of Ready / Definition of Done

## 15.1 A Class C/S document is ready for build baseline only when it contains:

• registered ID, version, owner, reviewers, approvers and review date;

• scope and explicit out-of-scope boundaries;

• dependencies and precedence references;

• defined terminology and canonical entity references;

• normative requirements with unique IDs;

• failure/ambiguity behavior, not only happy paths;

• security/privacy/residency implications;

• data migration/backward compatibility implications where relevant;

• verification method for each normative requirement;

• release and rollback implications.

## 15.2 A Class C/S document is done for EFFECTIVE status only when:

• all required approvers have approved the exact published version;

• all linked normative requirements are registered;

• verification evidence exists and is green for the applicable release/pack;

• dependent machine-readable artefacts pass schema/signature/CI validation;

• unresolved conflicts or waivers are zero or formally time-bounded with accountable risk acceptance;

• the immutable publication, hash and effective date are stored in the register;

• superseded versions remain retrievable and replayable where they affected historical decisions.

# 16. Exceptions, Waivers & Emergency Changes

No engineer, product manager, tax analyst or AI agent may bypass an EFFECTIVE requirement informally. Exceptions require a registered waiver with owner, scope, rationale, risk, compensating control, expiry and approver. Emergency legal-content changes use the dedicated content release train and still require post-event review.

waiver_id: ZTAX-WVR-2026-0041
requirement_id: ZTAX-NFR-REQ-0088
scope: "eu-west filing adapter only"
reason: "Authority endpoint emergency certificate rotation"
risk_owner: "Head of Global Compliance"
compensating_control: "Manual confirmation + dual approval"
expires_at: "2026-09-05T23:59:59Z"
approvers: ["CTO", "Head of Global Compliance"]

# 17. Review Cadence & Ownership

| Class | Review model | Accountability |
| --- | --- | --- |
| Constitutional | Quarterly health review + event-triggered review; re-approval only when normative change occurs. | Owner + defined executive approvers. |
| Specification | At least quarterly while actively changing; otherwise release/pack-triggered plus annual health review. | Owner + independent reviewer(s). |
| Living | Continuous PR review; tagged snapshot when relied on as production evidence. | Repository owner. |
| Artefact | Every change through CI/review; version pinned into release or pack evidence. | Code/content owner. |

# 18. Documentation That Must Not Be Produced

• one architecture document per microservice;

• one prose API document per endpoint;

• one AI governance document per model/provider;

• standalone tax-rate documents detached from governed country packs;

• separate VAT and GST architecture specifications that duplicate the determination standard;

• separate mobile, VoIP, UCaaS, CPaaS or MVNO architecture documents where the canonical ontology already models them;

• per-region cloud architecture documents duplicating ARCH/SEC/NFR;

• per-country hand-written filing architecture documents;

• generic blockchain strategy documents;

• generic AI strategy decks that duplicate STR/AIGOV/AI;

• duplicated functional specifications per engineering squad;

• any primary document without a registered ID, owner, status and review date;

• any document that restates another document's normative requirement instead of referencing its ID;

• any hand-written country pack that can drift from executable content;

• any normative requirement with no verification method;

• any 'production release document' used as a substitute for the actual signed release/pack evidence.

# 19. Canonical Register

The authoritative register SHALL be maintained in machine-readable form and SHALL generate the human-readable estate index. Minimum fields:

• document_id

• title

• class

• version

• status

• owner

• approvers

• effective_date

• supersedes

• dependencies

• source_path

• publication_hash

• review_due

• applicable_release

• retention_policy

document_id: ZTAX-DOM-001
title: "Canonical Domain Model, Data Model & Lifecycles"
class: C
version: "1.0"
status: EFFECTIVE
owner: "Chief Architect"
approvers: ["CTO", "CCRO", "DPO"]
effective_date: "2026-11-01"
supersedes: null
dependencies: ["ZTAX-PRD-000", "ZTAX-ARCH-001", "ZTAX-PRIV-001"]
source_path: "/docs/constitutional/ZTAX-DOM-001/"
publication_hash: "sha256:..."
review_due: "2027-02-01"
retention_policy: "PERMANENT"

# 20. Immediate Actions

| Timing | Action |
| --- | --- |
| Week 1 | Register ZTAX-STR-003 as current strategy and mark ZTAX-STR-002 superseded in the register; register ZTAX-ARCH-001 v2.0 as the current architecture baseline. |
| Week 1 | Approve ZTAX-GOV-001 v3.0 and stand up /docs/register.yaml plus the requirement schema/CI controls. |
| Week 1 | Open ZTAX-LEG-001 and ZTAX-SRC-001 workstreams immediately; initiate insurance/broker, filing-agency/POA, money-movement and redistribution-rights analysis. |
| Weeks 1–4 | Draft PRD-000, DOM-001, CONT-001, EVID-001, SEC-001, PRIV-001, AIGOV-001 and NFR baseline in parallel. |
| Weeks 3–8 | Begin CLS-001, DET-001, JUR-001, OBL-001, FIN-001, INT-001, QA-001 and AI-001 alongside engineering prototypes. |
| From Month 2 | Start the first global launch country/regulatory packs under CONT-001; no pack reaches PRODUCTION until QA-001 promotion gates are green. |
| Months 3–9 | Complete COMP-001, REM-001, CTC-001, SHD-001, MIG-001, UX-001, DEVOPS-001 and COM-001 in line with commercial-release sequencing. |
| Before any production-authoritative output | Require A4 authorization: EFFECTIVE governing specs, PRODUCTION pack, verified release evidence, security/privacy/AI gates and traceability closure. |

# 21. External Standards Baseline

The following are reference baselines for the governing specifications as of 29 August 2026. They are not copied into every document; the register records the adopted version and any successor review.

| Reference | Use in ZoikoTax |
| --- | --- |
| AICPA SOC 1® / AT-C 320 | Service-organization controls relevant to user entities' internal control over financial reporting. Treat as attestation scope, not certification. |
| ISO/IEC 27001:2022 + Amd 1:2024 | Information security management system baseline. |
| ISO/IEC 42001:2023 | AI management system governance baseline. |
| NIST AI RMF 1.0 | AI risk management and trustworthiness framework. |
| NIST SP 800-63-4 (2025) | Current NIST digital identity guidelines baseline where applicable. |
| OWASP ASVS 5.0.0 (2025) | Application security verification baseline. |
| OpenAPI Specification 3.2.0 (19 Sep 2025) | Current published OpenAPI specification baseline; tooling compatibility must be validated before enforcing 3.2-only authoring. |

# 22. Final Governance Rule

THE OPERATING RULE ZoikoTax documentation is not a library of reports. It is a controlled, versioned, testable evidence system that binds strategy, law, product behavior, software, AI, country content, releases and audit evidence together. No requirement may exist only in someone's memory; no executable rule may exist without authority and provenance; no production capability may outrun its governing specification and verification evidence.

# Approval

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Chief Technology Officer |  |  |  |
| Chief Product Officer |  |  |  |
| Chief Content & Regulatory Officer |  |  |  |
| General Counsel |  |  |  |

End of ZTAX-GOV-001 v3.0